CYBERSECURITY RESEARCH & ENGINEERING BLUEPRINT

SHADOWPATH Ω

NEXUS

Evidence-driven Android malware blindspot discovery,
trigger reconstruction, and adaptive forensic verification

OFFICIAL PROBLEM STATEMENT AI-Assisted Android Application Security and Forensic Analysis Platform ¦ Track: Malware Analysis

DOCUMENT TYPE  Complete technical architecture, research thesis and build specification

EDITION  Concept Blueprint v1.0 | 24 October 2026

DEPLOYMENT PHILOSOPHY  CPU-first, offline-capable, optional NVIDIA hosted reasoning

MATURITY  Proposed system design; capabilities and benchmarks are targets, not validated results

PURPOSE

This document translates the proposed concept into an implementable engineering plan. It is suitable for hackathon development, academic review, a later research prototype and responsible product planning. It is not a claim that the specified product already exists, or that a particular method is globally unprecedented.

DEFENSIVE-USE BOUNDARY  •  Analyse only authorised samples. Run unknown APKs exclusively in isolated environments. Treat AI hypotheses as unverified until supported by independent evidence.

# Document navigation

Read Sections 01–06 for the problem and research thesis; 07–13 for system architecture and detailed engine design; 14–19 for implementation contracts; and 20–27 for delivery, validation, risk and submission. The appendices provide definitions, reference material and a release checklist.

| PART | SECTIONS | PURPOSE |
| --- | --- | --- |
| A ¦ Concept & research | 01–06 | Hackathon fit, use cases, novelty, measurable hypotheses |
| B ¦ Architecture & engines | 07–13 | Component design, algorithms, AI, evidence, UX |
| C ¦ Implementation specification | 14–19 | Data models, APIs, repository, environment, security |
| D ¦ Build & assurance | 20–27 | Roadmap, tests, evaluation, demos, operations |
| E ¦ Appendices | A–D | Traceability, examples, glossary and cited research |

# Executive decision summary

SHADOWPATH Ω — NEXUS is a proposed Android malware investigation platform designed to answer a narrow but difficult forensic question: which security-relevant behaviours remain unseen after an APK scan, why are they unseen, and what limited, reproducible experiment could reduce that uncertainty? It augments—not replaces—conventional APK scanning. Its primary outputs are a coverage-aware blindspot map, guarded-path investigation candidates, supported activation conditions, and evidence capsules recording the precise basis and limits of each claim.

A CPU-first local core extracts APK metadata, parses DEX and native boundaries, builds bounded program relationships, and ranks unverified sensitive paths. An optional NVIDIA hosted language model recommends competing benign and suspicious explanations and suggests approved next tests. It does not execute arbitrary commands or determine forensic truth. Bounded solvers and isolated validation steps establish what is statically reachable, what is actually observed, and what remains unresolved.

DISTINCTIVE THESIS The research value is not a higher unexplained malware score. It is more verifiable investigative information per unit of CPU time, with independently reviewable evidence and an explicit record of analysis incompleteness.

Core deliverable for the hackathon: a working demonstrator that analyses two purpose-built APKs, identifies a conditionally guarded sensitive path, compares the result against a routine static-only workflow, proposes an approved follow-up experiment, and exports a tamper-evident case capsule. The fully general detector, JNI semantic resolution, robust Android framework modelling and distributed campaign analytics remain later research milestones.

# 01  Official problem statement and direct alignment

Official challenge: AI-Assisted Android Application Security and Forensic Analysis Platform. The specified solution should analyse Android APKs, identify suspicious functionality, investigate runtime behaviour, extract Indicators of Compromise (IoCs), generate explainable findings and risk scores, and support forensic investigations through an integrated dashboard. Its requested thematic areas include Android Security, Malware Analysis, Reverse Engineering, Static/Dynamic Analysis and Digital Forensics. This description is preserved from the hackathon brief supplied with the project concept.

| OFFICIAL REQUIREMENT | PROPOSED MECHANISM | DEMO EVIDENCE |
| --- | --- | --- |
| Static, manifest, resource analysis | Hardened ingestion + Binary Genome Engine | Permissions, exported components, classes, methods, resources |
| Dynamic behavioural analysis | Optional isolated Android lab + selective verifier | Synthetic action trace and recorded conditions |
| Permissions, APIs, obfuscation, evasion | Sensitive-API analysis + anti-analysis coverage ledger | Guarded-path finding and parser disagreement |
| Network, certificates and libraries | IoC extractor + signing/native inventory | Domain/certificate/native dependency records |
| Threat intelligence and risk scores | Evidence fusion + transparent rules + optional enrichment | Risk drivers, confidence and blindspot count |
| Multiple APKs, dashboard and reports | Case workspace + correlation graph + signed capsule | Sample comparison and exportable forensic record |

Design interpretation: all six official requirements must appear in the roadmap, but the implementation-depth priority is blindspot analysis and evidence-directed verification. Optional features must not be described as complete if the prototype has not implemented them.

# 02  Problem definition and operational urgency

## 2.1  Failure mode in existing investigations

A suspicious Android application can contain dormant or context-sensitive code that a short sandbox session never executes. Static tools can reveal possible code paths but often overapproximate program behaviour; dynamic tools provide concrete traces but observe only the tested circumstances. Obfuscation, reflection, external payloads, native libraries and environment-awareness further complicate attribution. Research on Android hidden sensitive operations and logic-bomb discovery documents these trade-offs [R5–R8].

The major operational failure is not merely an incorrect benign/malicious prediction. It is unreported incompleteness: an investigator may interpret an empty dynamic log as evidence of safety without knowing that critical paths were never exercised. SHADOWPATH proposes to make that missing coverage explicit, to select high-value follow-up tests, and to preserve the result as a bounded forensic claim.

## 2.2  Specific questions the system should answer

Which manifest declarations, sensitive APIs, data sources/sinks and native-code entry points were actually examined?

Which sensitive operations have reachable or potentially reachable paths that were never observed?

What explicit conditions guard a candidate path, and which can be tested safely?

What is the least expensive authorised experiment that would materially reduce uncertainty?

How does the system know a result is observed rather than inferred, and how can another analyst reproduce it?

Which claims remain unresolved because of reflection, missing payloads, unsupported APIs, native code or a resource timeout?

## 2.3  Why this is a difficult cybersecurity problem

Android programs are event-driven; control passes through Activity, Service, BroadcastReceiver, callback and coroutine boundaries. Sensitive data may move through aliases, object fields or inter-component messages. A conservative static analysis will introduce spurious paths; an overly narrow analysis will miss true paths. General path feasibility can require combinatorial search and an accurate Android framework model. No architecture can guarantee full analysis of every arbitrary APK, particularly on 2–4 GB RAM.

# 03  Users, use cases, boundaries and non-goals

| PERSONA | TASK | MEASURABLE VALUE |
| --- | --- | --- |
| Cybercrime investigator | Screen a reported APK and export defensible leads | Traceable findings and stated limitations |
| Mobile malware researcher | Find dormant sensitive code and validate guards | Reduced manual path-inspection burden |
| Incident response analyst | Correlate suspicious apps and IoCs | Prioritised, evidence-linked case handling |
| Mobile app assurance team | Review suspicious implementation patterns | Contextual verification, fewer unsupported accusations |

## 3.1  Representative scenarios

Scenario A — fake-service APK: a sideloaded app has a remote-response-gated sensitive operation; the system finds an unobserved guarded path, but records the remote dependency as unknown until tested in a synthetic laboratory.

Scenario B — benign feature flag: a legitimate app enables background telemetry only after user opt-in; the system recognises a plausible benign explanation and avoids marking activation logic itself as malware.

Scenario C — parsing disagreement: one parser succeeds and another fails on the archive structure; the system records the anomaly and its scope rather than treating tooling failure as conclusive malicious intent.

Scenario D — native boundary: a Java method calls into an ARM64 library; the system identifies the call boundary, inventories ELF metadata, and labels downstream semantics unsupported unless independently analysed.

Scenario E — APK family comparison: two samples share infrastructure and signing metadata, but the platform shows the exact relationship evidence without asserting common criminal ownership.

## 3.2  Explicit non-goals

No guarantee of detecting all malware, recovering every hidden payload, or proving criminal intent.

No autonomous execution of arbitrary LLM-generated commands, shell scripts or APK modifications.

No scanning of third-party systems or exfiltration of private data without express authorisation.

No claim that an APK risk score or investigation capsule alone establishes courtroom admissibility.

No dependence on a local high-end GPU for the core scanning workflow.

# 04  Related work, differentiation and novelty discipline

The project builds on a substantial research foundation. MobSF provides extensive static and dynamic application analysis [R1]. OWASP MASTG establishes repeatable mobile security test practices [R2]. TriggerScope/TSOpen, Difuzer, HiSenDroid and the 2026 RECON study already address trigger-sensitive code and backward constraint reasoning [R5–R8]. SHADOWPATH must therefore prove a new combination of evaluation properties, not pretend these underlying research fields are unoccupied.

| EXISTING APPROACH | WHAT IT ALREADY DOES | SPECIFIC SHADOWPATH RESEARCH CLAIM TO TEST |
| --- | --- | --- |
| MobSF | Broad automated app scanning and reports | Explicit path-coverage ledger linked to follow-up witness tests |
| TSOpen / TriggerScope | Static trigger-oriented logic-bomb triage | Fewer unsupported claims through evidence-state gating |
| Difuzer / HiSenDroid | Locate suspicious hidden sensitive operations | Bind unverified operations to reproducible bounded tests |
| RECON (2026) | Backward constraint extraction aided by LLMs | Resource-aware experiment selection and end-to-end forensic provenance |
| General sandboxing | Concrete behaviour under sampled conditions | Quantify unobserved relevant behaviour and stop reasons |

## 4.1  Proposed novelty statements: careful wording

Candidate contribution N1: an evidence-typed blindspot coverage model that identifies unanalysed methods, unexercised guarded paths, JNI exits, unresolved reflection and parser failures with evidence lineage.

Candidate contribution N2: a constrained test scheduler that seeks the greatest expected verified finding per CPU-second while respecting hard RAM, privacy and execution permissions.

Candidate contribution N3: a signed, replay-oriented forensic capsule whose claims are structurally separated into observed, conditionally reachable, suspected and unknown.

Candidate contribution N4: a falsifiable method for measuring how much explanatory value AI-assisted hypothesis generation adds relative to deterministic path analysis alone.

NOVELTY STANDARD “First-ever”, “100% accurate”, “court-admissible”, “works on every system” and “proves hidden malware” are not justified claims. Novelty must be established through systematic related-work review, open artifacts, direct comparisons and measured results.

# 05  Research objectives, hypotheses and formal definitions

## 5.1  Primary objective

Design and evaluate a bounded, CPU-first Android forensic workflow that increases verified investigative coverage per unit of resource cost while reducing the tendency to overstate malicious conclusions from weak indicators.

## 5.2  Testable hypotheses

| ID | HYPOTHESIS | TEST / DECISION RULE |
| --- | --- | --- |
| H1 | Blindspot reports expose materially more unresolved sensitive paths than a conventional static-only report. | Compare covered and unsupported path sets on controlled fixtures; report recall/precision. |
| H2 | Adaptive experiment ranking verifies useful paths faster than FIFO or fixed-priority ordering. | Compare verified paths per CPU-minute under identical budget. |
| H3 | Evidence-state gating lowers unsupported malignant verdicts. | Compare false-positive reports with and without gating. |
| H4 | NVIDIA planning adds value beyond rule-based tests. | Ablation: same data, budgets and verifier; AI on/off. |
| H5 | Capsules improve independent replay consistency. | Independent operator reproduces hash/path/status with logged tool versions. |

## 5.3  Foundational evidence terms

| TERM | OPERATIONAL DEFINITION |
| --- | --- |
| Path candidate | A statically derived sequence or overapproximation linking an entry point to a security-relevant operation. |
| Guard condition | Boolean condition inferred from bytecode that controls a path; may be incomplete or dependent on unmodelled state. |
| Witness | A concrete or symbolic input/state assignment alleged to satisfy a guard, accompanied by solver status and assumptions. |
| Observed | Logged operation from a controlled run with a verifiable trace and environment record. |
| Conditionally reachable | Solver-supported path under explicit assumptions but not necessarily executed in Android. |
| Unknown | A claim requiring unsupported semantics, unavailable code, external dependency or exceeded budget. |
| Coverage | Versioned record of analysed methods/edges/API models and gaps; not a statement that the full program is understood. |

## 5.4  Causality guardrail

“Reachable if condition C holds” is a program-path statement, not automatically a causal or malicious-intent statement. Stronger causal claims require controlled interventions that change C while holding other relevant factors stable, observed changes in outcome, and a defensible account of confounders. Causal diagrams may be shown, but each edge must carry a support label: static inference, observed association, controlled intervention or assumption.

# 06  Functional and nonfunctional requirements

| CLASS | ID | REQUIREMENT / ACCEPTANCE CONDITION |
| --- | --- | --- |
| Functional | FR-01 | Accept a single APK, reject unsupported archives and store original SHA-256. |
| Functional | FR-02 | Inventory manifest, declared permissions, exported components, DEX and native libraries. |
| Functional | FR-03 | Create evidence-linked sensitive API and guarded-path findings. |
| Functional | FR-04 | Record coverage/unknown reasons and analysis budgets for every engine. |
| Functional | FR-05 | Offer approved test plans; require human approval for runtime execution. |
| Functional | FR-06 | Support optional NVIDIA explanations with citation/field validation. |
| Functional | FR-07 | Provide analyst dashboard, case lifecycle, comparison and downloadable capsule. |
| Nonfunctional | NFR-01 | Core scanning runs without cloud access or GPU when the input is within supported size limits. |
| Nonfunctional | NFR-02 | Every heavy task has elapsed-time, CPU/RAM and file-size limits. |
| Nonfunctional | NFR-03 | Untrusted input is parsed in isolated low-privilege processes. |
| Nonfunctional | NFR-04 | Sensitive sample data are not sent to cloud models by default. |
| Nonfunctional | NFR-05 | Each automated claim is traceable to evidence and an engine version. |
| Nonfunctional | NFR-06 | The UI clearly distinguishes planned, observed, failed and unsupported functions. |

# 07  Logical architecture

Figure 1. Proposed logical architecture. Boxes represent design components, not already implemented features. The full Android laboratory is optional and isolated from the default desktop process.

## 7.1  Five architectural planes

Artifact plane: immutable APK storage, safe archive extraction, hashes, signatures, identifiers and case lineage.

Analysis plane: manifest/DEX parser, source/sink catalogues, program graphs, trigger guards, native boundary and coverage accounting.

Reasoning plane: deterministic ranking and optionally NVIDIA NIM for constrained hypotheses, experiment ranking and explanation drafts.

Verification plane: SMT/constraint checking, bounded selective interpretation and optional network-isolated Android lab with synthetic data.

Assurance plane: signed evidence capsules, event logs, reproducibility, uncertainty, RBAC, report generation and analyst review.

## 7.2  Main message flow

APK -> secure intake -> immutable sample ID -> static inventory -> method/CFG index -> sink-directed path slices -> guard candidates -> blindspot ledger -> (optional) NVIDIA hypotheses -> policy-validated test plan -> bounded verifier -> typed evidence -> analyst review -> signed capsule + report

## 7.3  Separation of trust

External APK content, certificates, decompiled strings, network indicators and LLM output are untrusted. The report generator must never interpret any of them as executable templates. The LLM receives structured, sanitised summaries rather than raw private case archives. Only explicitly allowlisted experiments may execute, and sandbox execution requires investigator permission.

# 08  Evidence intake, APK hardening and Binary Genome Engine

## 8.1  Intake and file identity

Streaming upload processing calculates SHA-256 during intake and stores the original as write-once evidence. Preflight checks include file size, ZIP entry count, total declared uncompressed size, compression ratio, member name traversal, symlinks where relevant, malformed central-directory records and embedded executable formats. Reject or quarantine invalid archives without performing unsafe extraction. The sample identity is the SHA-256 hash, while case memberships are stored separately to permit repeated analysis of the same content.

## 8.2  Parsed artifact inventory

| ARTIFACT | OUTPUT FIELDS | KEY LIMIT |
| --- | --- | --- |
| Manifest / AXML | Package, min/target SDK, components, permissions, intent filters, exports | May be malformed or misleading; parsing issues logged. |
| DEX | Classes, methods, basic blocks, invokes, strings, XREFs | Reflection/dynamic code may not appear in call graph. |
| Resources | XML, URLs, assets, encrypted blob indicators | High entropy is not proof of encryption/malware. |
| Signing | Signer certificate subject/digest and signature validity | Certificate similarity is not attribution. |
| Native ELF | Libraries, ABI, JNI symbols, imports, init functions | Semantics may require separate native analysis. |
| Dependency clues | Package names, embedded SDK identifiers | Library detection can be approximate. |

## 8.3  Canonical artifact identities

Use `sample_sha256` for raw APK identity; `artifact_id = SHA256(sample_sha256 || relative_path || uncompressed_content_hash)` for extracted artifacts; and `finding_id` derived from a stable rule ID, method signature and source span. Store parser version and normalization version. Never re-use finding IDs after a semantic rule change without recording the version.

## 8.4  Parser disagreement as coverage evidence

Run two independent parsers only when reasonable under the resource budget, compare manifest/DEX counts and record conflicting results. A discrepancy suggests uncertainty, not automatically evasion. The interface should show `parser_disagreement`, `malformed_input`, `unsupported_format` or `resource_exhaustion` separately; investigators may then decide whether manual validation is warranted.

# 09  Sensitive-path discovery and Blindspot Mapping

## 9.1  Source/sink/event ontology

Maintain a versioned catalogue of Android sensitive sources (e.g., contacts, location, notification content), sinks (e.g., network transmission, file output, IPC), privileged actions and lifecycle entry points. Catalogue entries include an API pattern, Android version applicability, OWASP category, MITRE ATT&CK Mobile mapping if defensible, and known false-positive contexts. A source-to-sink relationship should not automatically mean exfiltration: consent, user action, destination and data transformations matter.

## 9.2  Call graph and directed slicing

Build approximate method-to-method call edges from DEX invokes and known callback mappings. For a selected sensitive sink, perform a budget-limited backward traversal to candidate entry points and conditionals. Prioritise small paths with resolvable guard expressions and limited framework dependencies. Record every omitted edge and all approximations (unknown dispatch, reflection, obfuscation, cross-process call, JNI).

## 9.3  Blindspot ledger dimensions

| DIMENSION | SAMPLE FIELDS | STATUS EXAMPLES |
| --- | --- | --- |
| Parse coverage | Total DEX methods, indexed methods, parse failures | complete / partial / blocked |
| Reachability coverage | Eligible sinks, reached sink candidates, unexplored | evaluated / budget-exhausted |
| Runtime coverage | Paths hit in observed traces, guard combinations exercised | observed / not observed |
| Model coverage | Framework API models with known semantics | modeled / stubbed / unsupported |
| Native coverage | JNI entry points and libraries scanned | indexed / opaque boundary |
| External dependency | Remote payload, server response, licence or authentication | provided / unavailable / unknown |

A useful summary is a coverage vector, not one fabricated percentage: C = (parse, path, runtime, model, native, external). If a single score is offered for triage, it must be clearly described as an operational heuristic and broken back into these dimensions on demand.

## 9.4  Distinguish risk from ignorance

Risk and uncertainty are orthogonal. A sample can show high suspiciousness with high uncertainty, or low suspiciousness with high uncertainty. The UI must not lower the displayed risk simply because the analyser could not reach opaque code. Recommended display: two independent indicators—Threat priority and Evidence completeness—plus the evidence status of each finding.

# 10  Trigger semantics, constraints and causal investigation

## 10.1  Supported first-stage triggers

| TRIGGER CLASS | STATIC SIGNAL | SAFE DEMO CASE |
| --- | --- | --- |
| Time-based | Calendar/time compare guarding a method | Feature runs after a specified test timestamp |
| Device property | Build property or feature check | Synthetic device profile gate |
| User action / app event | UI listener or lifecycle/event callback | Button/receiver event sequence |
| Network response | Conditional on parsed server field | Local mock server returns a benign fixture |
| Permission state | Permission-grant condition branch | Synthetic permission state in controlled test |

## 10.2  Guard representation

For every guard, store the originating DEX method and instruction offset, normalized expression, variable domains, source of each variable, relevant Android API model, and solver assumptions. Example: `g1=(current_hour>=18)` and `g2=(is_authorized_test_profile=true)` are abstract conditions; they do not imply the guarded method is malicious.

## 10.3  Path satisfiability and witness testing

Given a candidate path P, compute a bounded path condition Φ(P) from supported branch predicates. Query an SMT solver; record SAT, UNSAT or UNKNOWN with elapsed time and assumptions. An SAT result supplies a model satisfying the abstract constraints, not proof of a real Android execution. Only after a supported interpreter or isolated device executes the operation should evidence status advance to OBSERVED.

function investigate_sink(sample, sink, budget): slices = backward_slice(sample.call_graph, sink, budget.nodes) for path in prioritized(slices): if budget.exceeded(): emit_unknown(path, "budget_exhausted"); break guards = extract_supported_guards(path) if guards.has_unsupported_semantics: emit_unknown(path, guards.reasons); continue answer = SMT.solve(guards.formula, timeout=budget.smt_ms) if answer == UNSAT: emit_infeasible_under_model(path) elif answer == SAT: emit_conditional(path, answer.model, assumptions) else: emit_unknown(path, "solver_unknown_or_timeout")

## 10.4  A genuine causal extension, not a branding shortcut

When feasible, test two controlled conditions, keeping all other relevant inputs constant: one that satisfies candidate guard G and one that does not. Compare the resulting trace event E. A reproducible difference supports a narrow causal statement about G and E in that laboratory environment. It does not establish the application author’s intention or generalise automatically to every Android device.

# 11  Adaptive investigation planner and resource governor

## 11.1  Investigator budget as a first-class constraint

The scheduler accepts hard limits: maximum total seconds, maximum resident memory, per-engine CPU quotas, maximum analysed methods, SMT timeout, maximum replay steps, cloud API calls and permitted test modalities. It must be preemptive where possible and capable of cleanly recording unfinished work. A large APK should degrade to metadata/rules rather than crash the analyst machine.

## 11.2  Proposed test-selection objective

The project does not need a complicated reinforcement-learning agent at the prototype stage. Start with a transparent deterministic heuristic, then evaluate model-assisted ranking. A candidate experiment e has: estimated verification benefit I(e), cost T(e), RAM penalty M(e), privacy penalty P(e), and failure likelihood U(e). Prioritise feasible experiments under policy constraints:

priority(e) = [w1*I(e) + w2*severity_relevance(e) + w3*path_support(e) - w4*U(e)] / max(estimated_cpu_seconds(e), epsilon) subject to: RAM(e) <= memory_budget, network(e) allowed by case policy, execution(e) approved by analyst.

Initial benefit estimates may be heuristics: an unresolved path with a known sensitive sink, three supported guards and no JNI boundary ranks above a path entering entirely opaque native code. The objective must later be evaluated against a FIFO schedule and a simple severity-only baseline.

## 11.3  Stop conditions and safe failure

Stop when the approved analysis budget is consumed; return a partial report and structured reasons.

Stop when a dependent parser or API-model assumption is invalidated.

Never rerun a costly verification merely because the LLM repeats a request; use deduplication keys.

Do not make external network requests from a real APK unless the analyst authorises an isolated, policy-controlled environment.

Record missing work as UNKNOWN instead of silently dropping the candidate.

# 12  Verification plane: bounded replay and Android lab

## 12.1  Three tiers of verification

| TIER | CAPABILITY | HARD LIMIT |
| --- | --- | --- |
| V0 — Static guard check | SMT feasibility on supported branch expressions | No runtime execution; never labelled observed. |
| V1 — Selective replay | Interpret small supported bytecode slice with stubbed Android APIs | Only modelled subset; record contract versions. |
| V2 — Isolated Android validation | Human-approved synthetic test in disposable emulator/device | Requires isolated lab and recorded environment. |

## 12.2  Selective-replay interpreter contracts

A bytecode replay layer should specify exact supported instructions (e.g., const, move, if, comparison, basic arithmetic, return and restricted invoke), typed registers, control flow, exceptions and method stubs. Unsupported opcode, missing JNI implementation, filesystem dependency or Android API must yield UNKNOWN/UNSUPPORTED rather than an invented return value. Establish differential tests against known Java/Android behaviour before using a replay outcome in reports.

## 12.3  Runtime laboratory safeguards

Use a disposable, snapshotted Android environment with restricted egress, no personal accounts, no production credentials, a local mock server, synthetic SMS/contacts/location fixtures, and a reset after every run. Capture tool versions, OS image hash, permissions granted, event sequence, relevant logcat excerpt and traffic metadata. Configure timeouts and kill-switches. The optional lab may be on another machine; the CPU-first core must remain useful when this tier is unavailable.

## 12.4  Runtime observation model

Event records have a timestamp, trace sequence number, source instrumentation point, method/process identity, action type, observed object/destination, hashed payload reference and collection method. Reconcile dynamic events to static method IDs only when mapping is confident; otherwise record an unresolved mapping. Store raw logs separately from normalised findings so analysts can inspect them.

# 13  NVIDIA NIM + TRI-PROOF reasoning architecture

## 13.1  Why use an AI API here?

Language models can assist with prioritisation and explainability when the input is already structured and evidence-linked. NVIDIA NIM hosted inference permits a low-end laptop to invoke hosted models without local GPU inference [R9]. This feature is an optional reasoning accelerator rather than a required dependency or a stand-alone research discovery. Model catalogue, free-tier limits and endpoint availability can change and should be checked when the build begins.

## 13.2  The TRI-PROOF record

For each finding, store three distinct model tasks: (A) plausible suspicious mechanism, (B) plausible benign explanation, and (C) one approved discriminating experiment. Require the model to cite existing evidence IDs only, describe missing evidence explicitly, and return machine-validated JSON. It must never invent a new observation or authorise runtime execution.

| OUTPUT FIELD | MEANING | VALIDATOR |
| --- | --- | --- |
| hypothesis_id | Stable identifier for AI suggestion | UUID/string validation |
| type | suspicious / benign / distinguishing_test | Strict enum |
| statement | Natural-language hypothesis | Length and content limits |
| supporting_evidence_ids | IDs already in case ledger | Referential integrity check |
| uncertainties | Required assumptions, unverified statements | Required nonempty field |
| proposed_test_id | ID in authorised tests catalogue | Allowlist/policy check |
| model_metadata | Model ID, prompt hash, UTC timestamp | Server-side capture |

## 13.3  Safe cloud boundary and data minimisation

Cloud inference is disabled by default for real forensic cases; explicit authorised opt-in is required.

Prefer redacted summaries with method categories, hashes, evidence IDs and bounded snippets rather than raw APKs.

Do not transmit victims’ identifiers, personal contact lists, credentials, private case documents or raw payloads.

Strip prompt-injection instructions found inside APK strings; treat them strictly as untrusted data.

Impose request/token budgets, retries with backoff, a circuit breaker, prompt/version hashes and an offline template fallback.

Never put NVIDIA API keys in source files, logs, front-end bundles or exported evidence capsules.

## 13.4  Vendor-neutral model adapter contract

interface Reasoner: propose(case_summary: SanitizedEvidenceSummary, allowed_tests: list[TestDefinition]) -> TriProofProposal # Env configuration only; actual model ID is chosen from the current # NVIDIA catalogue and verified for the user's account. NVIDIA_API_BASE = "https://integrate.api.nvidia.com/v1" NVIDIA_MODEL_ID = os.getenv("NVIDIA_MODEL_ID") NVIDIA_API_KEY = os.environ.get("NVIDIA_API_KEY") # Inference return -> JSON schema -> evidence-ID validator # -> test allowlist/policy gate -> analyst approval -> scheduler.

## 13.5  What the model cannot do

The LLM is not a bytecode verifier, SMT solver, Android emulator or source of forensic truth. It should never assert that a benign-looking app is criminal on semantic intuition, infer personal intent from code style, convert SAT into OBSERVED, or accept instruction text embedded in an APK as operator commands.

# 14  Evidence model, risk triage and uncertainty

## 14.1  Four evidence statuses

| STATUS | MINIMUM SUPPORT | FORBIDDEN LEAP |
| --- | --- | --- |
| OBSERVED | Recorded event + environment + trace pointer + replay metadata | Does not prove original author intent. |
| CONDITIONALLY_REACHABLE | Supported path + SAT witness + enumerated assumptions | Never label as runtime-observed. |
| SUSPECTED | Reproducible indicator(s) warranting investigation | Never interpret as proven malware. |
| UNKNOWN | Missing code/model/trace, conflict or budget exhaustion | Never silently transform to low risk. |

## 14.2  Independent risk and completeness dimensions

Threat priority can be computed as a transparent ordinal score based on the number and severity of verified suspicious findings, relevance of sensitive sources/sinks, and correlation strength. Completeness measures parse, path, dynamic and model coverage. The design must display both separately. High uncertainty should trigger review rather than automatically raising or suppressing a threat verdict.

priority_score = clamp(0, 100, 25 * observed_high_impact_count + 12 * supported_sensitive_path_count + 6 * independent_ioc_correlations - 8 * validated_benign_explanations) # Illustrative heuristic only. Weights require dataset validation. # Report rule contribution details and disable misleading precision.

## 14.3  Calibrated statistical claims

If an ML classifier is eventually introduced, use held-out samples, time/family-separated splits, calibration plots and error analysis. Conformal methods may provide marginal coverage under exchangeability assumptions, not a universal probability that a specific app is malicious. An LLM self-rated confidence is not calibrated forensic certainty. Record measured model quality and the exact evaluation distribution.

## 14.4  Threat intelligence and IoC rules

Extract domains, IPs, URLs, signing fingerprints, certificate subjects, suspicious strings and embedded endpoints. Correlate only against authorised, current threat-intelligence sources when connected; mark stale/unavailable feeds clearly. A domain appearing in two APKs does not establish a common operator, because shared SDKs, CDNs and benign hosts may cause overlap. IoC enrichment is offline-optional.

# 15  Forensic capsule, provenance and reports

## 15.1  Evidence capsule components

A capsule contains original sample SHA-256, case metadata, immutable analysis run ID, component/tool versions, policy and budget snapshot, all claims with evidence references, program path and guard metadata, solver outcomes, runtime traces where present, analyst decisions, risk/completeness indicators, and a reproducibility manifest. It also records which proposed tests were refused or not performed.

## 15.2  Hash-linked evidence manifest

Each produced artifact has a canonical byte representation and SHA-256 hash. The manifest records `{artifact_id, type, sha256, parent_ids, tool_version, captured_at_utc, case_id}`. For an append-only event log, define `event_hash = SHA256(previous_event_hash || canonical_event_json)`; periodically sign a checkpoint with a protected private key. The hash chain is tamper-evident only if the verification key and signed checkpoint are protected independently.

## 15.3  Claim-to-evidence graph

A claim node points to the exact static source span, solver query/output, replay trace, input fixture and human review decision. Each edge carries `relationship`, `method`, `confidence_basis` and `limitations`. This allows the UI to show why the finding was generated and exposes missing supporting edges before report export.

## 15.4  Report structure

Case identifiers and examiner details; sample acquisition context and scope limitations.

Executive risk triage with independent completeness and uncertainty summary.

Hash/signature/manifest and sensitive API summary; parser or analysis issues.

Prioritised findings, observed traces, conditional paths and candidate guards.

Unresolved dependencies, JNI/reflective boundaries and alternative benign interpretations.

Recorded laboratory conditions, approval log, reproducibility and chain-of-custody events.

Appendix with raw evidence indexes, software versions, command parameters, checksums and analyst sign-off.

FORENSIC/LEGAL LIMITATION NIST SP 800-86 provides incident-response forensic guidance, but this prototype is not independently certified and a signed report alone does not confer legal admissibility. Applicable evidence law, institutional procedures and validation remain necessary [R4].

# 16  Dashboard information architecture

## 16.1  Primary navigation

| SCREEN | PRIMARY COMPONENTS | CRITICAL USER ACTION |
| --- | --- | --- |
| Cases | Case list, status, owners, activity timeline | Create/reopen case |
| APK intake | Upload, checksum, parser health, inventory | Start a scoped analysis |
| Overview | Threat priority, evidence completeness, top findings | Open specific evidence |
| Blindspot map | Method/coverage map, unknown reasons, JNI boundaries | Filter unexplored paths |
| Execution paths | Entry→guard→sink graph, assumptions, solver result | Inspect or request verification |
| TRI-PROOF | Competing hypotheses and allowed test plans | Accept/reject AI suggestion |
| Runtime lab | Approved jobs, traces, synthetic fixtures, time budget | Approve isolated execution |
| Correlations | Related APKs, certificates, domains, code relations | Compare supported links |
| Evidence capsule | Hash chain, report sections, integrity check | Export/verify/sign |

## 16.2  UX rules that prevent misinterpretation

Keep OBSERVED, CONDITIONALLY_REACHABLE, SUSPECTED and UNKNOWN visually and semantically distinct.

Require evidence IDs on every serious finding and display raw supporting artifacts in a side panel.

Place unknown-path count and unsupported analysis boundaries near the top of each report.

Never present an LLM explanation as an independent sensor observation.

Surface analysis cost/stop reason alongside each result; give analysts an override with mandatory rationale.

## 16.3  Demo-friendly interactive investigation

For the hackathon UI, prioritise a compelling single-page “investigation view”: left case/sample list, center execution-path graph, right evidence inspector, top threat/completeness summaries and bottom TRI-PROOF experiment panel. Keep complex tabs for later. A polished static dashboard is less valuable than an accurate live trace from uploaded test samples.

# 17  Persistence, object model and data contracts

## 17.1  Core relational entities

| ENTITY | ESSENTIAL FIELDS |
| --- | --- |
| Case | id, reference, description, owner, classification, created_utc, status |
| Sample | sha256, original_name, size_bytes, signer_sha256, package, intake_status |
| CaseSample | case_id, sample_sha256, acquired_utc, provenance_note |
| AnalysisRun | id, sample_sha256, tool_versions, policy_json, budget_json, status, started/ended_utc |
| Artifact | id, run_id, relative_name, sha256, content_type, parent_ids |
| CodeNode / Edge | run_id, method_id, instruction_span, edge_type, source/target IDs |
| Finding | id, run_id, rule_id, severity, evidence_status, explanation, limitations |
| PathCandidate | id, finding_id, entry/sink, guard_ast, constraints, solver_state |
| Experiment | id, run_id, test_definition, approval, status, output_artifacts |
| EvidenceEvent | id, run_id, prev_hash, event_hash, payload_ref, occurred_utc |
| ModelInvocation | id, prompt_hash, model_id, redaction_profile, output_hash |
| AnalystDecision | id, finding_id, decision, reason, examiner, signed_utc |

## 17.2  Example finding JSON schema instance

{ "finding_id": "F-00042", "sample_sha256": "<64-hex sample hash>", "analysis_run_id": "R-2026-0001", "category": "guarded_sensitive_operation", "status": "CONDITIONALLY_REACHABLE", "severity": "REVIEW", "source_method": "Ldemo/Example;->onEvent()V", "sink_method": "Ldemo/Example;->sendTestData()V", "guard": {"expression": "hour >= 18", "assumptions": ["mock clock"]}, "solver": {"status": "SAT", "witness_ref": "A-118"}, "runtime": {"observed": false, "trace_ref": null}, "supporting_evidence_ids": ["A-014", "A-109", "A-118"], "unknown_reasons": ["runtime_not_executed"], "engine_version": "trigger-engine/0.1.0" }

## 17.3  Storage strategy

Use SQLite + file-backed content-addressed storage for the prototype. Employ PostgreSQL and a dedicated object store only once multiuser concurrency is required. Store large DEX arrays and raw logs outside SQL; keep immutable hashes and pointers inside SQL. Add data retention and deletion policy with legal-hold awareness, then implement row-level case permissions for production.

# 18  REST API, job states and UI integration

## 18.1  Endpoint design

| METHOD / PATH | ROLE | FUNCTION / OUTPUT |
| --- | --- | --- |
| POST /api/v1/cases | Analyst | Create case, return case_id |
| POST /api/v1/cases/{id}/samples | Analyst | Upload APK; return sha256 and intake job |
| POST /api/v1/samples/{sha}/analyses | Analyst | Start policy-bounded analysis; return run_id |
| GET /api/v1/analyses/{run_id} | Analyst | Status, progress, resource use, errors |
| GET /api/v1/analyses/{run_id}/findings | Analyst | Typed findings and evidence links |
| GET /api/v1/analyses/{run_id}/coverage | Analyst | Blindspot coverage vector and reasons |
| GET /api/v1/analyses/{run_id}/paths | Analyst | Guarded path graph JSON |
| POST /api/v1/analyses/{run_id}/plans | Analyst | Request AI/rule test proposals |
| POST /api/v1/experiments/{id}/approve | Approver | Record approval for allowlisted test |
| POST /api/v1/experiments/{id}/execute | Verifier | Queue authorised sandbox test |
| POST /api/v1/analyses/{run_id}/capsules | Analyst | Freeze and sign result |
| GET /api/v1/capsules/{id}/download | Authorized | Export JSON manifest and PDF |
| GET /api/v1/capsules/{id}/verify | Authorized | Verify signatures/hash-chain integrity |

## 18.2  State machine

INTAKE: PENDING -> VALIDATING -> ACCEPTED ¦ QUARANTINED ¦ REJECTED ANALYSIS: QUEUED -> RUNNING -> COMPLETE ¦ PARTIAL ¦ FAILED ¦ CANCELLED EXPERIMENT: PROPOSED -> POLICY_CHECKED -> APPROVED -> QUEUED -> RUNNING -> VERIFIED ¦ INCONCLUSIVE ¦ FAILED CAPSULE: DRAFT -> REVIEWED -> FROZEN -> SIGNED -> EXPORTED

## 18.3  API safety and operational semantics

Enforce idempotency keys for scans and experiments, per-case authorization, upload limits, strict content types, pagination, stable error codes and no long-running work in HTTP request handlers. Use polling or server-sent events for progress. Secure the download path against IDOR, path traversal and arbitrary file reads. Every API write appends an auditable event.

# 19  Repository structure, code ownership and deployment

## 19.1  Suggested monorepo

shadowpath-nexus/ apps/ api/ # FastAPI services + auth + endpoints web/ # React/TypeScript investigator dashboard worker/ # asynchronous CPU-first investigation jobs crates/ apk_guard/ # Rust safe archive processing + resource caps forensic_hash/ # canonicalisation, hashing, signatures packages/ core/ # Python orchestration / evidence model parsers/ # Androguard/JADX/MobSF adapters genome/ # manifest, DEX, signing, ELF inventory coverage/ # blindspot ledger and completeness vector paths/ # graph, backward slicing, guard extraction constraints/ # Z3 adapter and sandboxed SMT evaluation verifier/ # bounded replay + optional lab connector reasoner/ # NVIDIA NIM adapter + schema validation graph/ # evidence and relationship graphs capsule/ # signed manifest and PDF/JSON export fixtures/ benign_app/ # authored consent-gated example guarded_test_app/ # synthetic sensitive-operation example parser_edge_cases/ # generated malformed archives (inert) tests/{unit,integration,security,performance,replay}/ docs/{architecture,adr,api,threat-model,evaluation}/ config/{policies,api-catalog,resource-profiles}/ scripts/{dev,build,benchmark,verify}/ .github/workflows/

## 19.2  Minimum development environment

For the fast prototype: Python 3.11+, virtual environment, FastAPI, SQLite, a pinned compatible APK parser, NetworkX, pydantic, Z3 Python bindings, a React/TypeScript frontend and a local test APK corpus. Add Rust later if parser throughput or memory profiling justifies it. Pin exact dependency versions after compatibility testing; Androguard APIs have changed substantially across releases [R10].

## 19.3  CPU-first resource profiles

| PROFILE | TARGET HARDWARE | ENABLED / DEFERRED |
| --- | --- | --- |
| Lite | 2 GB system RAM, no GPU; small validated APKs | Metadata, archive checks, permissions, signatures, light rules; skip whole-program analysis. |
| Core | 4–8 GB system RAM, no GPU | Bounded DEX index, key call-graph slices, simple SMT, evidence capsule. |
| Extended | 8–16+ GB and optional attached lab | Larger slices, multiple parsers, optional emulator / dynamic traces. |
| Cloud-enhanced | Any supported profile + internet + authorised key | Optional NVIDIA reasoning; all local findings still work without it. |

These are engineering design targets, not measured minimum specifications. An ordinary low-end laptop can run the Lite path, but an arbitrary large, malformed or heavily obfuscated APK may require more resources. The application must communicate this explicitly and stop safely.

# 20  Step-by-step build plan and milestone gates

## 20.1  Hackathon build: disciplined 48-hour prototype

| WINDOW | IMPLEMENTATION | ACCEPTANCE GATE |
| --- | --- | --- |
| 0–6 hours | Repo, data model, safe upload, SHA-256, SQLite, two authored APK fixtures | Sample metadata and immutable hashes appear in UI. |
| 6–14 hours | Manifest / DEX inventory, rules, source/sink seed catalogue | Findings carry exact method references. |
| 14–24 hours | Simple call graph, one guarded-path class, coverage ledger | Guarded path found in test APK, benign control not automatically condemned. |
| 24–32 hours | Z3 check, typed evidence status, capsule JSON | SAT/UNKNOWN distinctions preserved with assumptions. |
| 32–40 hours | NVIDIA adapter, sanitized TRI-PROOF, schema checks, dashboard | AI on/off and API-failure fallback demonstrable. |
| 40–48 hours | PDF report, scripted demo, unit/integration tests, metrics | End-to-end case and repeatable controlled demo pass. |

## 20.2  Four-week engineering milestone

Week 1: safe ingestion, parser comparison, normalized Android metadata; publish structured evidence schema and fixture specification.

Week 2: source/sink catalogue, callbacks, bounded backward slicing, guard extraction; tests on DroidBench and custom guards.

Week 3: selective interpreter for narrow instruction subset, experiment scheduler, negative controls, AI ablation and perf capture.

Week 4: signed capsules, analyst decisions, full UX, export and a reproducible evaluation report.

## 20.3  Three-month research milestone

Month 2: richer Android API stubs, robust parser discrepancy handling, inter-component edges, JNI entry-point inventory, calibration tests.

Month 3: optional emulator/dedicated-device trace capture, blinded evaluation, multiple independent fixture families, measured resource trade-offs, reproducibility package.

Go/no-go: only call the research contribution demonstrated if a prespecified baseline comparison shows improvement and the error analysis explains regressions.

## 20.4  Later product engineering

Security review, SSO/RBAC, tenant isolation, audit export, policy management, safe network enrichment, scalable graph storage, CI/CD signing, monitoring, privacy impact assessment, reproducible builds and forensic-lab validation are production capabilities—not expected hackathon proof points.

# 21  Team roles, dependency map and delivery coordination

| ROLE | OWNERSHIP | CRITICAL DEPENDENCY |
| --- | --- | --- |
| Analysis engineer | APK/DEX inventory, graphs, source/sink rules | Evidence IDs and parser interface |
| Verification engineer | Guard expressions, SMT, witness/replay tests | Graph and guard schema |
| AI/integration engineer | NVIDIA adapter, TRI-PROOF validation, scheduler | Sanitised case summary and test catalogue |
| Product/forensics engineer | Dashboard, capsules, PDF, test cases, demo | Stable API and typed status definitions |

For a three-person team, merge AI/integration with verification and keep one owner accountable for end-to-end evidence correctness. Adopt interface-first development, daily integration, sample fixtures checked into a controlled test directory, and a feature freeze before demonstration.

## 21.1  Definition of done

Each finding links to a real method/source offset or documented external tool result.

A case can be processed with NVIDIA offline; fallback does not alter forensic status.

Unknown paths remain visible after timeouts, parse failures and missing dependencies.

The benign test APK is not classified as confirmed malware merely for containing a guard.

Every report contains SHA-256, run timestamp, tool versions, limitations and replay instructions.

The demo is repeatable from a clean repository and verified development environment.

# 22  Evaluation design, datasets and benchmark protocol

## 22.1  Ground-truth strategy

Use authored controlled applications with known source, trigger predicates, expected sensitive operations and benign controls. These establish precise ground truth for path reachability and test status. Use DroidBench for Android data-flow and lifecycle edge cases [R11]. Use labelled third-party samples only when acquisition, licence, safety and ground-truth limitations are documented. Maintain separate development, validation and blinded test sets; prevent near-duplicate or app-family leakage.

## 22.2  Required controlled fixture matrix

| TEST ID | FIXTURE | EXPECTED BEHAVIOUR |
| --- | --- | --- |
| T01 | Simple benign app, no sensitive sink | No high-risk observed finding |
| T02 | Benign user-consent gate | Condition found; benign explanation remains available |
| T03 | Guarded synthetic sensitive action after time condition | Guard found; SAT conditional; optional observed replay |
| T04 | Device-profile-gated synthetic action | Condition identified if supported; else UNKNOWN |
| T05 | Mock-server response gate | Unresolved external condition unless fixture provided |
| T06 | Reflective call to known method | Unsupported/reflection uncertainty explicitly recorded |
| T07 | JNI call into inert native library | Boundary indexed; downstream semantics UNKNOWN |
| T08 | Malformed inert APK archive | Parser fail-safe and valid error code |
| T09 | Duplicate sample / repeated run | Identical content hash; reproducible run manifests |
| T10 | NVIDIA API unavailable | Deterministic reports still complete without hallucinated findings |

## 22.3  Baselines and ablations

Benchmark B0 = APK metadata/manifest rules only; B1 = static analysis plus standard sensitive-API rules; B2 = non-adaptive FIFO path verification; B3 = deterministic adaptive planner; B4 = B3 with NVIDIA planner. Additionally compare with a current configured MobSF workflow for overlapping capabilities, explicitly recording configuration and unsupported features. Do not compare incomparable features under a single score.

## 22.4  Metrics and equations

precision = TP / (TP + FP) recall = TP / (TP + FN) F1 = 2 * precision * recall / (precision + recall) verification_yield = verified_guarded_paths / CPU_minutes coverage_rate = supported_relevant_paths / labelled_relevant_paths replay_agreement = same_status_independent_runs / replayed_cases privacy_leaks = unauthorized_cloud_fields_transmitted (target = 0)

Track per-class performance and confidence intervals, not just micro-averaged accuracy. False positives must distinguish “incorrectly flagged for review” from “incorrectly labelled confirmed malicious.” Measure peak RSS memory, wall-clock time, number of API calls, token usage, failed parser jobs, and investigator time. Report the complete hardware configuration.

## 22.5  Pre-registered success gates (targets, not results)

| GATE | PROPOSED TARGET | EVIDENCE REQUIRED |
| --- | --- | --- |
| S1 | End-to-end workflow for >= 2 known APK fixtures | Reproducible demo and logs |
| S2 | Find at least 1 intentionally guarded test path | Source-method offset and SAT witness |
| S3 | Zero automatic OBSERVED promotion without trace | Invariant test pass |
| S4 | Local core works after disconnecting network | Recorded offline integration test |
| S5 | All enabled jobs respect configured memory/time limits | Resource profiles and timeout tests |
| S6 | NVIDIA off/on ablation completed | Side-by-side reproducible outputs |
| S7 | No invented references in capsule | Referential integrity test |

# 23  Security, privacy, responsible research and threat model

## 23.1  Assets to protect

Assets include investigator case files, sample APKs, user/subject metadata, API credentials, signing keys, report integrity, device/network isolation, operator workstation and institutional reputation. Attackers may supply malformed APKs, intentionally exploit parsers, inject instructions through app strings, exhaust computational budgets, poison threat intelligence or exploit report renderers.

## 23.2  Representative abuse cases and controls

| THREAT | CONTROL | VALIDATION TEST |
| --- | --- | --- |
| Zip bombs / oversized input | Ratio, size and entry limits; stream parsing | Generated inert oversized archive |
| Path traversal during extraction | Canonical path validation; no unsafe extractall | Traversal filename fixture |
| Parser exploit | Worker isolation; non-root account; seccomp where available | Crash containment test |
| Prompt injection inside APK strings | Data/instructions boundary; schema validation | Malicious instruction-string fixture |
| Cloud disclosure of secrets | Default-off, redaction, egress audit | Synthetic secret canary test |
| Evidence or report tampering | SHA-256 event chain + signed checkpoints | Change-one-byte verification failure |
| Unapproved APK execution | Approval gate, disposable lab, blocked egress | Denied test execution remains denied |
| Insider case leakage | RBAC, audit, retention controls | Cross-case access-control tests |

## 23.3  Legal and ethics policy

Obtain appropriate ownership/authorisation for each APK and analysis environment. Use public, licensed or purpose-built benign/malicious test artifacts rather than handling active malware unnecessarily. Do not connect live samples to real command-and-control infrastructure, do not replay real victim credentials and do not collect personal device data outside a documented legal basis. Have an experienced examiner review reports intended for any formal investigative process.

# 24  Engineering risks and mitigations

| RISK | LIKELIHOOD / IMPACT | MITIGATION |
| --- | --- | --- |
| Path explosion | High / High | Sink-directed slicing, node budget, SMT timeout, partial status |
| False allegations from static overapproximation | High / High | Typed evidence, benign controls, mandatory supporting edges |
| Parser/library API drift | Medium / High | Pinned versions and adapters; compatibility matrix |
| Android-specific semantic gaps | High / High | Defined supported opcode/API contracts; UNKNOWN at boundaries |
| Native/JNI opacity | High / Medium | Inventory and boundary labels; native analysis as follow-on |
| NVIDIA free endpoint limit changes | Medium / Medium | Provider abstraction, caching, deterministic offline path |
| Low-RAM crash | Medium / High | Streaming extraction, subprocess limits, degradation and early stopping |
| Experiment contamination | Medium / High | Clean snapshots, fixed fixtures, no reused personal data |
| Evidence chain invalidity | Medium / High | Canonical serialization, independent key handling, verification tool |
| Scope creep during hackathon | High / High | One core research demo, strict feature freeze, clearly labelled stretch goals |

# 25  Hackathon presentation and technical demo

## 25.1  Proposed five-minute storyline

| TIME | STAGE | WHAT TO SHOW |
| --- | --- | --- |
| 0:00–0:35 | Problem | An empty sandbox trace does not prove benign behaviour. |
| 0:35–1:10 | Challenge / gap | Existing scanning capabilities and what remains untested. |
| 1:10–2:00 | Upload benign APK | Manifest, code inventory, consent-gated path, evidence status. |
| 2:00–3:05 | Upload guarded test APK | Sink-directed path, guard expression, coverage gap. |
| 3:05–3:50 | NVIDIA TRI-PROOF | Benign/suspicious hypotheses and one safe proposed experiment. |
| 3:50–4:30 | Verification | SAT witness or isolated controlled observation; status gating. |
| 4:30–5:00 | Forensic value | Independent hash verification, capsule export, metrics/limits. |

## 25.2  Likely hard judge questions and grounded answers

“How is it different from MobSF?” MobSF is an important scanning baseline. Our testable contribution is coverage-aware blindspot inventory, budget-aware follow-up experiments and evidence-status-gated capsules, which must be evaluated against configured baselines.

“Is conditionally reachable code malware?” No. It is a candidate path under assumptions; maliciousness requires further semantics, context and verification.

“What exactly does NVIDIA do?” It proposes constrained competing hypotheses and test priorities. Deterministic tools validate evidence; results remain available offline.

“Can it run on 2 GB RAM?” A limited metadata/rules profile is a target; deep path solving and full dynamic analysis are not guaranteed on 2 GB.

“Is your evidence admissible?” The prototype helps preservation and reproducibility but does not alone establish admissibility; legal and laboratory validation are necessary.

“How do you prove novelty?” Compare against prior trigger/path tools and measure verification yield, false claims and reproducibility—not through a new product name.

# 26  Commercialisation and future platform directions

The potential product is a forensic-assistive workbench for mobile incident response teams, malware laboratories, enterprises and public-sector investigations. Early distribution could be an open-core local analysis engine and a paid case-management/secure deployment offering after validation. Business planning must not precede demonstrated effectiveness and responsible handling of sensitive evidence.

## 26.1  Post-prototype expansion backlog

Cross-version differential analysis of APK updates and controlled baseline comparisons.

JWT/RBAC/SSO, case approval workflow, tenant isolation and audit-trail exports.

More complete lifecycle and inter-component communication modeling.

Constrained ARM/JNI analysis and architecture-specific coverage reporting.

Isolated Android device pool with controlled network simulation and synthetic profile orchestration.

Graph analytics for shared code, certificates, infrastructure and campaign hypotheses.

Explainability calibration, human-in-the-loop policy tuning and independently evaluated error bounds.

Reproducible research benchmark and public defensively authored fixture suite.

## 26.2  Research publication framing

Suggested paper question: Can coverage-aware, resource-bounded verification improve the verified investigative yield and evidentiary precision of Android malware analysis? Publish system architecture, guard semantics, tested API subset, benchmark design, resource budgets, ablation results, failure taxonomy, case studies and open limitations. Avoid a paper consisting only of diagrams, novelty claims and screenshots.

# 27  Acceptance criteria and final deliverables

| DELIVERABLE | MINIMUM CONTENT | READY WHEN |
| --- | --- | --- |
| Working application | Frontend, backend, secure APK upload and report UI | Fresh setup and demo succeed |
| Analysis engine | Manifest/DEX inventory, guard finder, coverage ledger | Two labelled fixtures produce expected typed findings |
| NVIDIA integration | Env-configured adapter, schema checks and fallback | Cloud on/off tests pass |
| Forensic capsule | JSON manifest + signed hash chain + human-readable PDF | Independent integrity verification passes |
| Documentation | README, API, architecture, threat model, limits | A new contributor can reproduce demo |
| Benchmark report | Baseline comparisons and measured resources | No invented statistics and methods reproducible |
| Security safeguards | Input limits, auth, sandbox boundaries, redaction | Negative tests and threat review pass |
| Pitch package | Presentation, short script, screen capture, judge Q&A | Five-minute demo within time budget |

FINAL ARCHITECTURE DECISION Build a trustworthy CPU-first **blindspot-to-evidence loop** first. Add NVIDIA as optional planning assistance. Add full Android sandboxing, native-code resolution and malware-family analytics only after validating the core method.

# Appendix A  Evidence and experiment examples

## A1  Hypothetical case walkthrough

Case DEMO-104 contains two internally authored apps. App A displays ordinary user-consent logic. App B has a synthetic sensitive operation behind a supported time-check predicate; it never touches real personal data. The investigator uploads both and requests a five-minute CPU-limited scan. Both receive SHA-256 hashes, consistent manifest/DEX inventories and separate case IDs.

For App B, a guarded sink is discovered from a source method and abstract condition. Z3 returns SAT and a mock-time witness. The engine emits CONDITIONALLY_REACHABLE, not OBSERVED. If a controlled replay succeeds, the evidence record adds an observed trace while preserving the original SAT decision and scope. App A remains a benign-control finding unless independent suspicious evidence emerges. The export includes all constraints and parser/version details.

## A2  Example capsule summary (illustrative)

CAPSULE: DEMO-104-C01 Sample SHA-256: <recorded at intake> Finding: F-00042 / Guarded sensitive test operation Status: CONDITIONALLY_REACHABLE Guard: simulated_hour >= 18 Solver: SAT (mock-clock assumption) Observed runtime event: NO Unknown: real-device framework equivalence not tested Supporting artifacts: DEX-method A-014 / CFG A-109 / SMT model A-118 Review action: run allowed synthetic replay; analyst approval required Capsule integrity: SHA-256 chain + signed manifest (prototype)

# Appendix B  Verification invariants and pseudocode

## B1  Evidence-state promotion rules

def promote_evidence(claim, new_status, proof): if new_status == 'OBSERVED': assert proof.trace_ref is not None assert proof.environment_ref is not None assert verify_trace_hash(proof.trace_ref) if new_status == 'CONDITIONALLY_REACHABLE': assert proof.solver_status == 'SAT' assert proof.assumptions is not None if new_status in ('SUSPECTED', 'UNKNOWN'): assert proof.reason_codes append_audit_event(claim.id, new_status, proof.hash) return new_status

## B2  Sanitised planner input (illustrative)

{ "case": "DEMO-104", "finding": "F-00042", "facts": [ {"id": "A-014", "type": "static_method", "label": "time gate"}, {"id": "A-109", "type": "path", "label": "guarded test sink"} ], "unknown": ["runtime_not_observed"], "allowed_tests": ["STATIC_SOLVER_CHECK", "SYNTHETIC_REPLAY"], "constraints": {"max_cpu_seconds": 45, "network_access": false} }

## B3  Example unit-test assertions

When a parser fails, the report includes a structured failure and the remaining coverage dimensions.

A SAT path without a trace cannot become OBSERVED through an AI response or human UI click alone.

Unknown model output cannot invent evidence IDs not in the ledger.

A repeat scan of identical file content generates the same sample SHA-256.

The capsule validator fails when any hash-linked artifact changes.

When the cloud API times out, rule-based output still completes and records the reason.

# Appendix C  Terms, design choices and caveats

| TERM | WORKING DEFINITION |
| --- | --- |
| APK | Android application archive containing application code, resources and metadata. |
| DEX | Dalvik Executable bytecode format used for Android code. |
| CFG / call graph | Control-flow graph within a method / approximate invocation edges between methods. |
| Backward slicing | Restricting analysis to program statements relevant to a chosen sink or variable. |
| SAT / UNSAT / UNKNOWN | Solver says constraints can be satisfied / cannot under model / unresolved. |
| IoC | Indicator of Compromise such as a suspicious domain, hash or certificate fingerprint. |
| JNI | Java Native Interface linking managed and native code. |
| NIM | NVIDIA Inference Microservices; may provide hosted model access subject to terms. |
| Evidence capsule | Versioned manifest tying findings to supporting artifacts and repeatability metadata. |
| Conformal prediction | Statistical prediction-set technique with assumptions and distribution-level coverage. |
| Causal intervention | Controlled change of one factor with comparison of the outcome. |
| Threat intelligence | Curated information on indicators, techniques and adversary behaviours. |
| Signed manifest | Hash-based record with cryptographic signature for tamper evidence. |

# Appendix D  Sources and research references

Sources are listed as background or benchmark materials. They support the problem framing and available building blocks; they do not validate SHADOWPATH Ω performance. Online availability and API/version details should be rechecked when implementation begins.

[R1] MobSF: Advanced Mobile Security Framework / documentation
https://mobsf.org/

[R2] OWASP Mobile Application Security Testing Guide (MASTG)
https://mas.owasp.org/MASTG/

[R3] OWASP Mobile Application Security Verification Standard (MASVS)
https://mas.owasp.org/MASVS/

[R4] NIST SP 800-86 — Guide to Integrating Forensic Techniques into Incident Response
https://csrc.nist.gov/pubs/sp/800/86/final

[R5] Samhi & Bartel, On the (In)Effectiveness of Static Logic Bomb Detector for Android Apps
https://arxiv.org/abs/2108.10381

[R6] Samhi et al., Difuzer: Uncovering Suspicious Hidden Sensitive Operations in Android Apps
https://arxiv.org/abs/2112.10470

[R7] Sun et al., Demystifying Hidden Sensitive Operations in Android Apps
https://arxiv.org/abs/2210.10997

[R8] Bappah et al. (2026), RECON: An LLM-Enhanced Backward Constraint Analysis Framework
https://arxiv.org/abs/2606.10264

[R9] NVIDIA API Catalog Quickstart and NIM Developer Access FAQ
https://docs.api.nvidia.com/nim/docs/api-quickstart

[R10] Androguard: Android reverse-engineering project
https://github.com/androguard/androguard

[R11] DroidBench: Android taint-analysis benchmark suite
https://github.com/secure-software-engineering/DroidBench

[R12] MITRE ATT&CK Mobile Matrix
https://attack.mitre.org/matrices/mobile/

[R13] TSGDroid: Trigger Semantic Graph Modeling (2026 bibliographic record)
https://www.semanticscholar.org/paper/TSGDroid%3A-Trigger-Semantic-Graph-Modeling-for-Zhang-Yang/4da6d3d84b9fbc4f282c38f843b31b4ac0a58ec2

[R14] Survey: Android Dynamic Evasive Malware (2025/2026)
https://www.sciencedirect.com/science/article/abs/pii/S0167404825003359

[R15] NVIDIA NIM Developer Program FAQ
https://docs.api.nvidia.com/nim/docs/product

[R16] MobSF API documentation
https://mobsf.live/api_docs

## Source provenance and change control

The proposed names SHADOWPATH Ω, SHADOWPATH Ω — NEXUS, TRI-PROOF, Blindspot Mapping, Evidence Capsule and related architecture are project concepts supplied and developed in the preceding discussion, rather than independently established industry standards. External citations document related methods and technical foundations. Before public publication, complete a dedicated novelty review, verify licences and patents if relevant, freeze the benchmark and append actual implementation results.

## Document revision and approval record

| VERSION | DATE | CHANGE | STATUS |
| --- | --- | --- | --- |
| 1.0 | 24 October 2026 | Initial research and engineering blueprint; proposed system only | Concept specification |
| 1.1 | TBD | Add validated repository commit, test logs and measured results | Future |
| 2.0 | TBD | Peer-reviewed research claims and independent forensic validation | Future |

# Appendix E  Developer quickstart and work-ticket specification

## E1  Windows PowerShell setup (proposed commands)

These are developer-starting commands, not a claim that the repository has already been implemented or tested. Pin versions after resolving the target operating system, interpreter and parser compatibility.

git clone <your-repository-url> shadowpath-nexus cd shadowpath-nexus py -3.11 -m venv .venv .\.venv\Scripts\Activate.ps1 python -m pip install --upgrade pip python -m pip install fastapi uvicorn pydantic sqlalchemy networkx z3-solver python-multipart cryptography # Install a tested/pinned APK-parser adapter separately. # Configure .env with LOCAL_ONLY=true and an isolated data directory. python -m uvicorn apps.api.main:app --host 127.0.0.1 --port 8000

## E2  Linux/macOS developer setup (proposed commands)

git clone <your-repository-url> shadowpath-nexus cd shadowpath-nexus python3.11 -m venv .venv source .venv/bin/activate python -m pip install --upgrade pip python -m pip install fastapi uvicorn pydantic sqlalchemy networkx z3-solver python-multipart cryptography python -m uvicorn apps.api.main:app --host 127.0.0.1 --port 8000

For the frontend, create a Vite React/TypeScript project under `apps/web`, install a graph library only after the API schema is stable, and run the browser UI against `http://127.0.0.1:8000`. Do not embed NVIDIA secrets into any client environment variable prefixed for browser bundling.

## E3  Configuration keys and defaults

| KEY | SAFE STARTING VALUE | PURPOSE |
| --- | --- | --- |
| LOCAL_ONLY | true | Prohibit remote AI and threat-intelligence calls |
| MAX_APK_MB | 80 (tune after testing) | Upload acceptance bound |
| MAX_UNCOMPRESSED_MB | 300 (tune after testing) | Archive expansion bound |
| ANALYSIS_SECONDS | 180 | Overall per-sample CPU/time budget |
| MAX_WORKER_RSS_MB | 900 | Lite worker memory target |
| SMT_TIMEOUT_MS | 3000 | Per-query solver time cap |
| EXECUTION_ALLOWED | false | Default no Android runtime testing |
| NVIDIA_ENABLED | false | Default no cloud inference |
| NVIDIA_API_KEY | unset / secret store | Server-only API credential |
| NVIDIA_MODEL_ID | configured from verified model catalog | Avoid hardcoded model availability |
| EVIDENCE_DIR | private case directory | Content-addressed local storage |

## E4  Engineering tickets in dependency order

| TICKET | IMPLEMENTATION DETAIL | ACCEPTANCE TEST |
| --- | --- | --- |
| SP-001 | Create canonical Case/Sample/AnalysisRun schemas and migrations | Can create and retrieve stable IDs |
| SP-002 | Implement streamed APK upload with quarantine, hash and archive limits | Known safe APK accepted; traversal/zip bomb rejected |
| SP-003 | Provide parser adapter returning manifest, DEX methods and failure ledger | Both controlled APKs indexed with reproducible hashes |
| SP-004 | Create versioned sensitive API catalogue and rule findings | Every finding includes rule and code location |
| SP-005 | Implement graph-based limited backward slice and guard AST | Known test guard extracted into normalized form |
| SP-006 | Integrate Z3 with hard timeout and SAT/UNSAT/UNKNOWN outcomes | Cannot promote SAT to observed |
| SP-007 | Implement complete blindspot vector and reason-code taxonomy | Every unsupported stage produces a visible record |
| SP-008 | Implement typed claims and evidence-ID validation | Invalid evidence reference fails validation |
| SP-009 | Add NVIDIA adapter behind consent gate and JSON schema | Service outage triggers honest offline fallback |
| SP-010 | Implement capsule chain / signing and independent verifier | One-byte mutation triggers invalid status |
| SP-011 | Create investigator dashboard and case comparison | Demo runs from upload to capsule export |
| SP-012 | Create benchmark harness and measurement recording | Repeated clean runs produce reproducible metrics |

## E5  Integration test acceptance sequence

Begin with `pytest` unit tests for intake and evidence typing. Next, submit the two deterministic test APKs through the HTTP API and verify that a conditionally reachable path is not marked observed. Disable the network and rerun to verify offline behaviour. Enable NVIDIA only with a test case containing no sensitive information and validate that the returned JSON references existing evidence IDs. Finally, mutate a signed capsule byte and confirm verification failure. Record all results with source commit and host specification.

## E6  Suggested initial API payload for a safe analysis

{ "case_id": "DEMO-104", "profile": "CORE", "max_seconds": 180, "max_memory_mb": 1600, "runtime_execution": false, "cloud_reasoning": false, "enabled_engines": ["intake", "genome", "rules", "coverage", "guards"], "finding_policy": "EVIDENCE_TYPED_V1" }

IMPLEMENTATION ORDER Never start by building all eight frontier research layers. Produce one end-to-end, testable APK-to-evidence path, freeze its claims, then expand analysis depth under measured resource budgets.